## Project Management Plan

The Project development was controlled using the software tool OpenProj[1] and editing the existing Gantt Chart, accessible by the team's members in the SourceForge Git repository[2].
[1] http://openproj.org/
[2] http://mutworange.git.sourceforge.net/
Every package member was responsible for filling out their package Work Breakdown Structure, assign each deliverable time boxes and regularly filling the percentage of their work done.

The Project's Gantt Chart in OpenProj
Apart from checking our project's and each individual package's performance, the team acted on democratic decision - when selecting the tools, when resolving open ended questions – recurring to presential meetings through the software tool Adobe Connect[3], IRC channels, direct email and the SourceForge Mailing List system.
[3] http://www.adobe.com/products/adobeconnect.html
Given the democratic nature of the team, each package team would also self-manage their own package planning, using their own tools but always reporting to a general Gantt Chart.

### Project Plan Description
This project was developed during the second semester of 2011, between the 21st of March and the 17th of June.
The following tables show each packages main tasks and milestones, each with their corresponding time box.

P1-CONFIG (Germany)

Milestones / Tasks

- Database	21/03 – 29/04
  - Design
  - SQL-Script
  - Installation Script
- Design	25/03 – 15/04
  - Design Mock Templates
  - Integration with Plonk Templating library
- User Account	18/04 – 29/04
  - Login functionality
  - Account page

P2-INFOX (Germany)

- Discussion about communication Protocol	28/03 – 1/04
- Define Security System	04/04 – 29/04
- Programming Outgoing data	02/05 – 13/05
- Programming Incomming data	02/05 – 13/05

P3-ALERT (Bulgaria)

- Research	22/03 – 06/04
- Making the daemon	07/04 – 20/04
- Synchronization with the others part of the project	21/04 – 27/04
- Email sending system	28/04 – 5/04
- Pop-ups	28/04 – 5/04
- GUI	05/05 – 09/05
- Testing	10/05 – 23/05

P4-OUT (Belgium)

- Collect Different forms	14/03 – 01/04
- Setting up chart with the form flow	25/03 – 29/03
- Agree with P-IN on layout forms	28/03 – 01/04
- Determine which forms can be common	04/04 – 08/04
- Implement non/common forms	11/04 – 29/04
- Creating ECTS forms	28/03 – 01/04
- Implement flow of forms	11/04 – 10/05
- Integrate information exchange module	18/04 – 22/04
- Intensive testing of flow	10/05 – 31/05

P5-IN (Greece)

P6-EXAM (Bulgaria)

- Research
- Making the student module
- Making the home coordinator module
- Making the host coordinator module
- Synchronization with other parts of the project
- Testing

P7-MATCH (Iceland)

P8-STATS (Portugal)

- Analysis and Requirements gathering	14/03 – 29/03
  - Business Rules
  - Key Performance Indicators
    - Measures
    - Dimensions
  - Report
- Data Warehouse	30/03 – 19/05
  - Database schema
  - Define data sources
  - Architecture
    - DW ETL / Data refreshment
    - ODS and Metadata structure
    - Indexing Solutions
  - Implementation
    - DW ETL / Data refreshment
    - ODS and Metadata structure
    - OLAP module development
  - Deployment
    - DW ETL / Data refreshment
    - ODS and Metadata tables
    - Data Marts – Local and Remote DW
    - Report
- EIS Interface	19/05 – 06/06
  - Architecture
  - User Stories
  - Implementation
  - Deployment
  - Report

ERASMUSLINE (Orange Team)

- Integration	16/05	- 31/05
  - Integration Tests
  - Debugging
- Final Report	01/06 – 17/06
  - User Manual
- Presentation	08/06 – 17/06
  - Presentation Notes