## Project Management Plan

The Project development was controlled using the software tool OpenProj[1] and editing the existing Gantt Chart, accessible by the team's members in the SourceForge Git repository[2].
[1] http://openproj.org/
[2] http://mutworange.git.sourceforge.net/
Every package member was responsible for filling out their package Work Breakdown Structure, assign each deliverable time boxes and regularly filling the percentage of their work done.

The Project's Gantt Chart in OpenProj
Apart from checking our project's and each individual package's performance, the team acted on democratic decision - when selecting the tools, when resolving open ended questions – recurring to presential meetings through the software tool Adobe Connect[3], IRC channels, direct email and the SourceForge Mailing List system.
[3] http://www.adobe.com/products/adobeconnect.html
Given the democratic nature of the team, each package team would also self-manage their own package planning, using their own tools but always reporting to a general Gantt Chart.

### Project Plan Description
This project was developed during the second semester of 2011, between the 21st of March and the 17th of June.
The following tables show each packages main tasks and milestones, each with their corresponding time box.

P1-CONFIG (Germany)

P2-INFOX (Germany)

P3-ALERT (Bulgaria)

P4-OUT